PLAYWRIGHT AUTOMATION

# Practical 7-Day Learning Plan

For a QA Developer | 5–6 hours per day | Beginner to basic independent UI automation

# 1. Objective and expected outcome

In seven focused days, the QA developer should be able to create, run, understand, debug, and explain a small Playwright + Python + Pytest UI automation suite. The goal is a reliable foundation—not mastery of every Playwright feature or a production-grade framework.

By the end of Day 7, the learner should be able to:

Write tests using accessible locators, actions, and meaningful assertions.

Use Playwright auto-waiting and web-first assertions instead of fixed sleeps.

Use Pytest fixtures, parametrization, markers, and basic configuration.

Organize tests with a simple Page Object Model (POM) where it adds value.

Debug failures using the terminal, screenshots, Playwright Inspector, and Trace Viewer.

Run a small suite, produce a report, and explain its structure and limitations.

# 2. Recommended daily routine

| Activity | Time | How to use it |
| --- | --- | --- |
| Learn one topic | 45 minutes | Official documentation or only the relevant section of a course. |
| Code independently | 3 hours | Build the day's deliverable before asking AI for help. |
| Debug and review | 60 minutes | Rerun tests, inspect failures, improve selectors and assertions. |
| Explain and record | 30 minutes | Explain the code aloud and write down mistakes and takeaways. |

AI rule: use AI as a tutor and reviewer, not as the person doing the exercise. First attempt the task, then ask for a hint. Re-type and explain any suggested code. The learner must be able to modify the test without copying a complete generated solution.

# 3. Day-by-day plan

## Day 1 — Setup, first test, locators and assertions

Focus: Learn: Python virtual environments, pytest-playwright installation, test discovery, the built-in page fixture, navigation, accessible locators, actions, and assertions.

Hands-on tasks

Set up a project and install pytest-playwright; install the required browser.

Create and run one test that opens a demo application and verifies its title or heading.

Practise get_by_role, get_by_label, get_by_text, get_by_placeholder, and locator() where appropriate.

Automate a form field, button, checkbox or dropdown, and verify visible results.

Intentionally break one locator and observe the failure.

Daily deliverable: A runnable test file with at least 3 tests and clear assertions.

Review question: Can the learner explain each locator and assertion, and run a single test and the whole file?

## Day 2 — Reliable interactions, waits and debugging

Focus: Learn: Playwright auto-waiting, web-first assertions, locator specificity, handling validation messages, debugging with headed mode, screenshots, Inspector, and traces.

Hands-on tasks

Automate a form's happy path and at least two invalid-input cases.

Use expect(locator).to_be_visible(), to_have_text(), to_be_enabled(), or other suitable web-first assertions.

Remove fixed time.sleep() calls; use condition-based assertions and supported waits only when necessary.

Run a failing test in headed/debug mode and inspect a trace or screenshot.

Handle one dialog, iframe, or new tab only if the chosen demo app requires it.

Daily deliverable: A small form test suite with negative cases and one documented debug investigation.

Review question: Can the learner explain why a test is flaky and how the trace helped diagnose it?

## Day 3 — Pytest structure, fixtures and test data

Focus: Learn: test files and naming, fixture scope at a basic level, built-in page/browser fixtures, custom fixtures, parametrize, markers, and basic configuration.

Hands-on tasks

Organize tests into sensible files with descriptive names.

Create one simple custom fixture using yield if setup/cleanup is needed.

Use pytest.mark.parametrize for valid and invalid test inputs.

Add smoke and regression markers and demonstrate running a selected group.

Move reusable test data into a separate Python or JSON file; use environment variables for base URL or configuration.

Daily deliverable: A structured test suite using one custom fixture, parametrized cases, and selectable markers.

Review question: Can the learner explain fixture setup/teardown and why parametrization avoids duplicate tests?

## Day 4 — Page Object Model and maintainability

Focus: Learn: the purpose of POM, keeping locators and page actions together, and keeping test intent/assertions clear.

Hands-on tasks

Create a LoginPage or equivalent page class with locators and simple methods.

Use the page object from tests rather than repeating the same locator/action sequence.

Create a second page object only if the application flow needs it.

Avoid unnecessary base classes, generic helper layers, and abstractions.

Review naming, duplication, readability, and whether each method has a clear purpose.

Daily deliverable: A small test suite using one or two page objects without overengineering.

Review question: Can the learner explain what belongs in a page object versus a test?

## Day 5 — Build the end-to-end mini project

Focus: Learn: choosing test scenarios, priority, positive/negative paths, and keeping test cases independent.

Hands-on tasks

Choose one permitted demo application and use it for the rest of the week.

Write 8–10 test scenarios covering the main flow, navigation, form validation, and negative cases.

Automate the highest-priority 5–7 scenarios using locators, assertions, fixtures, and page objects where useful.

Use test data rather than scattering values throughout the code.

Record which scenarios are automated and which remain manual.

Daily deliverable: A working mini-project with a scenario list and at least 5 useful automated tests.

Review question: Can the learner describe the test coverage and why each scenario matters?

## Day 6 — Stability, reporting and running the suite

Focus: Learn: diagnosing flaky tests, independent test data, cleanup, headless/headed runs, basic HTML reporting, and a first look at another browser.

Hands-on tasks

Run the suite at least three times and fix genuine instability instead of hiding it with sleeps or retries.

Check for tests that depend on execution order or shared state.

Run selected smoke tests in Chromium; try Firefox or WebKit if installation and time permit.

Generate an HTML report using an appropriate Pytest reporting plugin and save failure evidence.

Add a concise README with setup, configuration, and run commands.

Daily deliverable: A repeatable suite, an HTML report, saved failure evidence where relevant, and a usable README.

Review question: Can the learner run the suite from a clean terminal and explain a failure without relying on AI?

## Day 7 — Independent challenge, review and demo

Focus: Learn: consolidating the fundamentals and explaining trade-offs. API testing and CI are optional introductions, not core pass criteria for this beginner week.

Hands-on tasks

Without AI writing the solution, automate one new flow in the chosen demo app.

Include a meaningful locator, action, assertion, and sensible failure diagnosis.

Run the full suite and review the report; fix or document any remaining failures.

Explain locators, auto-waiting, assertions, fixtures, parametrization, POM, and debugging.

Give a 5–10 minute demo of the project, its structure, results, and next learning steps.

Optional only if the core work is complete: validate a safe demo API response or document the basic CI command.

Daily deliverable: A demonstrated mini-project and a short self-review of strengths and topics needing more practice.

Review question: Can the learner independently add, run, debug, and explain a test?

# 4. Recommended project structure

playwright-learning/
  tests/
    test_login.py
    test_form.py
  pages/
    login_page.py
  test_data/
    users.json        # only dummy test data
  conftest.py         # only shared fixtures, if needed
  pytest.ini
  requirements.txt
  README.md

# 5. Official learning resources

Playwright Python introduction: https://playwright.dev/python/docs/intro

Playwright locators: https://playwright.dev/python/docs/locators

Playwright assertions: https://playwright.dev/python/docs/test-assertions

Playwright debugging: https://playwright.dev/python/docs/debug

Playwright Trace Viewer: https://playwright.dev/python/docs/trace-viewer

Playwright running tests: https://playwright.dev/python/docs/running-tests

Pytest documentation: https://docs.pytest.org/en/stable/

Optional: Playwright CI: https://playwright.dev/python/docs/ci-intro

Practice apps: TodoMVC: https://demo.playwright.dev/todomvc/

Practice app: The Internet: https://the-internet.herokuapp.com/

Use public demo sites only where permitted. Do not use real credentials, production customer data, or company systems without authorization. Prefer the official documentation when a video uses outdated syntax.

# 6. What to defer until after the first week

Deep API automation and API-to-UI workflows.

A complete GitHub Actions pipeline and CI troubleshooting.

Advanced fixture scopes, plugin development, complex test-data factories, and parallel execution.

Comprehensive cross-browser and mobile-device coverage.

Advanced authentication reuse, network mocking, visual comparisons, and complex iframe/window scenarios.

These are valuable follow-up topics, but adding all of them to the first week risks shallow learning. Introduce them when the project or the team's test requirements call for them.

# 7. End-of-week evaluation checklist

☐ Can set up the project and run tests from the terminal.

☐ Can choose a robust locator and write a meaningful assertion.

☐ Understands auto-waiting and avoids unnecessary fixed sleeps.

☐ Can use a fixture and explain basic setup/cleanup.

☐ Can use parametrization for multiple inputs.

☐ Can explain and use a simple page object.

☐ Can inspect a failure using logs, screenshots, Inspector, or traces.

☐ Can run the suite repeatedly, interpret a report, and explain known gaps.

☐ Can independently add and debug one new test.

# 8. Manager's acceptance criteria

Mark the week successful when the QA developer can independently demonstrate at least five meaningful UI tests, including a negative case; run them from the terminal; explain the locator, assertion, fixture, and page-object choices; diagnose one deliberately introduced failure; and provide a README and test report. The learner does not need to master API testing or CI/CD to pass this first-week foundation.